Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS73549 |
| Project Name | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As an admin, I can create users in ServiceNow system | 2 | High | Team |
| Sprint-1 | User Management | USN-2 | As an admin, I can create support groups (L1 & L2) | 2 | High | Team |
| Sprint-1 | Role Management | USN-3 | As admin, I assign roles to users and groups | 3 | High | Team |
| Sprint-1 | Database Setup | USN-4 | Create Operations Related table | 3 | High | Team |
| Sprint-1 | Database Setup | USN-5 | Configure issue fields and choices | 2 | Medium | Team |
| Sprint-2 | Security | USN-6 | Create ACL rules for table access | 5 | High | Team |
| Sprint-2 | Workflow Automation | USN-7 | Create Certificate ticket assignment flow | 5 | High | Team |
| Sprint-2 | Workflow Automation | USN-8 | Create Platform ticket assignment flow | 5 | High | Team |
| Sprint-2 | Ticket Management | USN-9 | Enable automatic group assignment | 3 | Medium | Team |
| Sprint-2 | Notification | USN-10 | Notify users after ticket update | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 15 Feb 2025 | 21 Feb 2025 | 12 | 21 Feb 2025 |
| Sprint-2 | 20 | 7 Days | 22 Feb 2025 | 28 Feb 2025 | 20 | 28 Feb 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Total Story Points Completed = 12 + 20 = 32

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints

Velocity = 32 / 2

Velocity = 16 Story Points per Sprint

Team Velocity = 16 Story Points per Sprint

Burndown Chart:

A Burndown Chart represents the remaining work against time during project execution.
In this project, story points are reduced sprint by sprint as automation workflows, ACL configuration, and ticket routing modules are completed.

The burndown chart helps monitor:

- Sprint progress

- Remaining workload

- Team productivity

- Project completion timeline

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts